CLIENT READINESS PACK

What We Need From You for FBR Sandbox Testing

A practical checklist for business registration, PRAL access, test data, approvals, and sign-off

Version 1.0 | 19 June 2026

Prepared by Techionik | Digital Invoicing Platform

# Purpose

This document tells the client exactly what must be supplied or completed before Techionik can run live tests against the FBR/PRAL sandbox. Mock testing can be completed without these items, but live PRAL validation cannot.

Client outcome: When every mandatory item is complete, Techionik can configure the company sandbox token, confirm the whitelisted server IP, run the scenarios applicable to the client's business nature/sector, and provide a result pack for client acceptance.

# 1. Responsibility Split

| Party | Required actions |
| --- | --- |
| Client | Provide accurate business/tax data, retain IRIS access, select business nature and sector, submit/authorize PRAL registration, approve the outbound IP, supply test master data, and sign off results. |
| Techionik | Provide deployment IP and technical details, configure the tenant and tokens, map products, prepare applicable fixtures, run tests, diagnose errors, and report evidence. |
| PRAL/FBR | Approve/reject IPs, expose sandbox APIs, issue tokens, validate scenario invoices, return FBR invoice numbers/errors, and release production access when conditions are met. |

Credential rule: The client should enter IRIS credentials personally during a shared session. Do not send IRIS passwords, CRM passwords, sandbox tokens, or production tokens over ordinary email or chat.

# 2. Mandatory Client Information

| Done | Item | What to provide |
| --- | --- | --- |
| [ ] | Registered legal business name | Exactly as shown in FBR/IRIS |
| [ ] | NTN or registration number | 7/9-digit NTN, or applicable registered identifier |
| [ ] | CNIC | 13 digits where the taxpayer/sole proprietor flow requires it |
| [ ] | Sales tax registration status | Confirm registered/unregistered status and any relevant STRN evidence |
| [ ] | Registered business address | Complete address including city |
| [ ] | Province | Must match FBR profile |
| [ ] | Business email and phone | For account and company profile |
| [ ] | Authorized business contact | Name, title, mobile, and email |
| [ ] | Business nature | One or more selections used by PRAL to determine scenarios |
| [ ] | Primary sector | One sector selected in the PRAL technical details flow |

# 3. IRIS and PRAL Registration Session

The client must have working access to IRIS and be available for the digital invoicing registration session.

| Done | Requirement | Detail |
| --- | --- | --- |
| [ ] | IRIS login works | Client tests the registration number/password before the session and resolves any reset/blocked-account issue. |
| [ ] | Authorized person attends | A person permitted to submit/approve the Digital Invoicing registration is present. |
| [ ] | Integration mode selected | API Integration is selected in IRIS. |
| [ ] | Licensed integrator choice confirmed | Client confirms PRAL or another approved licensed integrator according to its arrangement. |
| [ ] | Technical details entered | Technical contact, ERP/system provider, software type/version, and CRM credentials are supplied. |
| [ ] | Business nature/sector selected | Selections accurately reflect the taxpayer and are recorded for scenario mapping. |
| [ ] | Registration submitted | Client confirms submission and records the date/reference/status. |

## Technical details to enter

| Field | Expected value/source |
| --- | --- |
| Technical Contact Person | Client-authorized IT/finance contact |
| Technical Contact Mobile | Reachable mobile number |
| Technical Contact Email | Monitored business email |
| ERP/System Provider | Techionik, if Techionik is the client's system provider |
| Software Type | Cloud for the hosted platform deployment |
| Software Version | Version/release supplied by Techionik for the onboarding session |
| CRM User ID | Client-controlled email used for DI support |
| CRM Password | Client-controlled password; do not store in project documents |

# 4. IP Whitelisting

Live sandbox calls originate from the deployed backend server, not from the user's browser. PRAL must approve that server's public outbound IP.

| Done | Requirement | Detail |
| --- | --- | --- |
| [ ] | Production-like deployment selected | Testing is run from the same controlled backend/network path intended for integration. |
| [ ] | Static public outbound IP supplied | Techionik provides the exact egress IP shown by the platform preflight/deployment network. |
| [ ] | Hosting company name | Entered in IRIS as required. |
| [ ] | Hosting server country | Entered in IRIS as required. |
| [ ] | IP submitted | Client submits 1-3 IP addresses, or uses the PRAL XLS upload flow for multiple IPs. |
| [ ] | PRAL approval received | Approval is visible/confirmed; rejected IPs are corrected before testing. |
| [ ] | Onboarding updated | Techionik records IP Whitelist = Approved in the client's workspace. |

Important: If the hosting provider rotates outbound IPs, the whitelist can stop working. The client must approve use of a static egress IP or a stable network design before live sandbox and production.

# 5. Sandbox Credential

| Done | Requirement | Detail |
| --- | --- | --- |
| [ ] | Sandbox environment active | PRAL registration/IP steps are complete and the sandbox area is available. |
| [ ] | Sandbox token issued | Client obtains the token from the authorized PRAL/IRIS flow. |
| [ ] | Secure token handoff | Token is entered directly into the company Settings page or shared through an approved secure channel. |
| [ ] | Correct company confirmed | The active tenant name/NTN is checked before saving the token. |
| [ ] | Token status checked | Settings shows the sandbox token as configured; the full token is not exposed. |

# 6. Product and Buyer Test Data

Techionik needs realistic but controlled master data that covers every scenario applicable to the client's business nature and sector.

## Product list

| Done | Data per product |
| --- | --- |
| [ ] | Product/service name and clear description |
| [ ] | HS code or sufficient product specification for Techionik/tax review to map it |
| [ ] | Unit of measure used in commercial invoices |
| [ ] | Normal sale type and applicable sales tax rate |
| [ ] | SRO schedule and item serial where applicable |
| [ ] | FED, further tax, extra tax, withholding, discount, or fixed/notified/retail-price treatment where applicable |
| [ ] | Example quantity, value excluding tax, and expected total |

## Buyer test records

| Done | Data per buyer |
| --- | --- |
| [ ] | Buyer business name |
| [ ] | Valid NTN/CNIC where required |
| [ ] | Registered or Unregistered buyer classification |
| [ ] | Province and complete address |
| [ ] | Confirmation that the record may be used for sandbox testing |

Data quality: The client remains responsible for confirming the commercial and tax facts. Techionik can configure mappings and diagnose API responses, but should not invent tax treatment where the source facts are uncertain.

# 7. Applicable Scenario Matrix

PRAL's technical specification defines scenarios SN001 through SN028. The required subset is selected from the client's Business Nature and Sector. The client must confirm those selections; Techionik must map them to fixtures before the live run.

| Scenario examples | Typical purpose |
| --- | --- |
| SN001 / SN002 | Standard-rate goods to registered / unregistered buyers |
| SN003 / SN004 / SN011 | Steel and ship-breaking/toll-manufacturing cases |
| SN005 / SN006 / SN007 | Reduced-rate, exempt, and zero-rated sales |
| SN008 | Third Schedule goods |
| SN009 | Cotton ginner/textile purchase scenario |
| SN010 | Telecommunication services |
| SN012-SN014 | Petroleum, electricity, and gas/CNG sector cases |
| SN015-SN025 | Mobile phones, processing, FED, services, EV, cement, chemicals, CNG, SRO, and pharmaceuticals |
| SN026-SN028 | Retailer sales to end consumers at standard, Third Schedule, or reduced rate |

Do not use a fixed universal count: The older project onboarding draft mentions nine scenarios, while the current platform contains thirteen prepared fixtures. Neither number replaces the official business-nature/sector matrix. Certification is complete only when every scenario applicable to this specific client has passed.

## Scenario confirmation record

| Field | Client/Techionik entry |
| --- | --- |
| Business nature selected in IRIS | ____________________________________________ |
| Primary sector selected in IRIS | ____________________________________________ |
| Applicable scenario IDs | ____________________________________________ |
| Confirmed by client | Name: __________________ Date: ______________ |
| Reviewed by Techionik | Name: __________________ Date: ______________ |

# 8. Client Acceptance Testing

After Techionik completes the applicable PRAL fixture set, the client should create representative sandbox invoices using its own mapped products and approved buyer data.

| Done | Acceptance check |
| --- | --- |
| [ ] | Seller name, NTN/CNIC, province, and address match FBR records. |
| [ ] | Registered and/or unregistered buyer paths work as required. |
| [ ] | Products resolve to expected HS code, UOM, sale type, and tax treatment. |
| [ ] | Calculated quantities, values, taxes, and totals match the expected commercial invoice. |
| [ ] | Validation errors are understandable and point to the correct field. |
| [ ] | A successful live sandbox submission returns an FBR invoice number. |
| [ ] | Generated invoice/PDF and QR output show the required information. |
| [ ] | Failed/offline flows do not create silent duplicates. |
| [ ] | Authorized client representative accepts the result pack. |

# 9. Live Sandbox Readiness Gate

| Gate | Pass condition | Owner |
| --- | --- | --- |
| Company profile | All seller identity/contact fields complete and verified | Client + Techionik |
| IRIS registration | Digital Invoicing/API registration submitted | Client |
| IP whitelist | Deployed server outbound IP approved | Client + PRAL |
| Sandbox token | Correct company token securely configured | Client + Techionik |
| Environment | Sandbox selected and Mock disabled | Techionik |
| Master data | Required products/buyers mapped and reviewed | Client + Techionik |
| Fixtures | Every applicable scenario has a prepared payload | Techionik |
| Availability | Client contact is available to answer tax/data questions | Client |

Go/no-go rule: Do not run live PRAL scenarios if the token is missing, Mock mode is still enabled, the outbound IP is not approved, or the applicable scenario matrix is incomplete.

# 10. Evidence and Sign-Off

Techionik should provide the client with a sandbox result pack containing the run date, environment, applicable scenario IDs, pass/fail status, returned FBR invoice numbers, masked request/response evidence, unresolved issues, and the final recommendation.

| Approval | Name / signature / date |
| --- | --- |
| Client confirms business identity and tax master data | ____________________________________________ |
| Client confirms IRIS business nature and sector | ____________________________________________ |
| Techionik confirms whitelist/token/preflight readiness | ____________________________________________ |
| Techionik confirms applicable scenarios passed | ____________________________________________ |
| Client accepts sandbox invoice output | ____________________________________________ |
| Client authorizes production-token/go-live preparation | ____________________________________________ |

# 11. Items Not Required for Mock Testing

A real PRAL sandbox token.

PRAL IP whitelist approval.

Live FBR network access.

Production token.

Mock testing can verify tenant setup, user roles, company profile, product/customer flows, calculations, fixture loading, UI behavior, result reporting, and local error/retry workflows. It cannot prove FBR acceptance, token validity, or whitelist connectivity.

# 12. Source and Change-Control Note

FBR/PRAL Digital Invoicing User Manual, Document 1.0, June 2025, especially pages 7-10.

FBR/PRAL DI API Technical Specification, Document Version 1.0, June 2025, especially pages 45-50.

Current Techionik sandbox preflight, settings, onboarding, and scenario result implementation as of 19 June 2026.

Revalidation required: The available official source files are dated June 2025. Before the live session, compare this checklist with the current IRIS/PRAL screens and any newer official circular or technical specification. Record any difference in the onboarding notes.