Daily Project Progress Report

Internal Team Report  |  Confidential

📋  Project Information

| Project Name | FBR E-Invoicing Platform | Report Date | 07/05/2026 |
| --- | --- | --- | --- |
| Client | FBR | Reporting Period | Day 2 |
| Project Manager | Dawood arqam | Overall Status | On Track |

📊  Progress Summary

| Total Deliverables | Completed | In Progress | Pending |
| --- | --- | --- | --- |
| 13 | 8 | 1 | 4 |

🎯  Client Deliverables

All deliverables agreed upon with the client for this project.

| # | Deliverable | Description / Client Requirement | Due Date | Priority |
| --- | --- | --- | --- | --- |
| 1 | Database & Infrastructure | Neon PostgreSQL setup, Prisma ORM, all tables migrated | 07/05/2026 | High |
| 2 | FBR Invoice Integration | Submit/validate invoices to FBR sandbox with mock support | 07/05/2026 | High |
| 3 | Invoice Dashboard & PDF | Invoice list, PDF download with QR code and FBR branding (Rule 150R) | 09/05/2026 | High |
| 4 | Offline Invoicing System | Offline queue, auto-upload on reconnect, 24h deadline tracking (Rule 150XC) | 09/05/2026 | High |
| 5 | Auth & Route Security | Login, register, JWT, protected routes, public-only guards | 07/05/2026 | High |
| 6 | Sandbox Testing UI | PRAL certification test runner - scenario table, progress bar | 07/05/2026 | Medium |
| 7 | Forgot Password Flow | Email OTP, verify code, set new password (frontend + backend) | 08/05/2026 | Medium |
| 8 | Upload Invoice Flow | CSV/Excel invoice upload and preview | 09/05/2026 | Medium |
| 9 | Company / Products / CRM | Company profile, product mappings, customers, staff CRUD | 10/05/2026 | Low |

✅  Work Completed Today

Tasks completed or progressed by the team in today's session.

| # | Deliverable | Task / Activity Completed | Completed By | Status | % Done |
| --- | --- | --- | --- | --- | --- |
| 1 | Database & Infrastructure | Connected Neon PostgreSQL; ran all 5 Prisma migrations; switched all storage flags from file to db | Raees Tahir | Done | 100% |
| 2 | Backend API Testing | Verified all API endpoints: auth, invoices, dashboard, queue, sandbox, settings, products, customers, staff | Raees Tahir | Done | 100% |
| 3 | Auth - Login Fix | Fixed hardcoded external URL to local backend; corrected response field mapping (accessToken / user.email) | Raees Tahir | Done | 100% |
| 4 | Route Guards | Implemented ProtectedRoute and PublicOnlyRoute across all pages | Raees Tahir | Done | 100% |
| 5 | Offline System Wiring | Wired useOnlineStatus to AddInvoice; reconnect handler auto-processes queue; OfflineBanner live; Offline Queue sidebar link added | Raees Tahir | Done | 100% |
| 6 | Bug Fix - Token Save | Fixed fbrSettingsApi POST to PUT for token save endpoint | Raees Tahir | Done | 100% |
| 7 | Sandbox Testing UI | Built full /sandbox page: scenario table, run all/single, PRAL progress bar, detail expansion, clear results | Raees Tahir | Done | 100% |
| 8 | Forgot Password (audit) | Audited StepOne/Two/Three components and backend auth service; backend endpoints missing - implementation next session | Raees Tahir | In Progress | 20% |

🚧  Blockers & Issues

Delete this section if there are no blockers today.

| Blocker / Issue | Impact | Action / Owner | ETA to Resolve |
| --- | --- | --- | --- |
| None | - | - | - |

🗓️  Next Steps & Plan

Tasks planned for the next working session.

| Planned Task | Assigned To | Target Date | Notes |
| --- | --- | --- | --- |
| Forgot Password - add backend endpoints (request-reset, verify OTP, set-new-password) | Raees Tahir | 08/05/2026 | Token-based reset, no email service yet |
| Forgot Password - wire StepOne/Two/Three to backend | Raees Tahir | 08/05/2026 |  |
| Upload Invoice flow - verify UploadInvoice.js and Preview.js end-to-end | Raees Tahir | 09/05/2026 |  |
| Products CRUD - test add/edit/delete via UI | Raees Tahir | 09/05/2026 |  |
| Customers and Staff CRUD - verify full flows in browser | Raees Tahir | 09/05/2026 |  |
| Company Profile page - backend API routes + frontend UI | Raees Tahir | 10/05/2026 | Schema is ready, no API routes yet |

📝  Additional Notes / Client Communication

Prepared by: [Raees Tahir]  |  [AI Team]  |  Date: [07/05/2026]